# Project Status Report

MiniPdf v2.0 Release | Reporting Period: March 1-6, 2026

## Overall Status: ON TRACK

| Schedule | Budget | Quality | Risks |
| --- | --- | --- | --- |
| GREEN | GREEN | AMBER | GREEN |

## Key Milestones

| Milestone | Target Date | Status | Notes |
| --- | --- | --- | --- |
| DOCX Parser Complete | Feb 28 | ✓ Done |  |
| Benchmark 90 Cases | Mar 1 | ✓ Done |  |
| Benchmark 120 Cases | Mar 6 | In Progress | On track |
| Quality Score >= 97% | Mar 10 | Pending | Currently 95.8% |
| NuGet Package Release | Mar 15 | Pending | Blocked on quality |

## Risks & Issues

[Medium] CJK font licensing review pending - Legal team reviewing by Mar 8

[High] Quality score below 97% target - Focused optimization sprint planned