# Project Plan: Website Redesign

Project Manager: Sarah Chen | Start Date: March 2026

## Project Overview

This project aims to redesign the company website to improve user experience, modernize the visual design, and optimize for mobile devices.

## Timeline

| Phase | Task | Owner | Start | End |
| --- | --- | --- | --- | --- |
| Discovery | User research & interviews | UX Team | Mar 1 | Mar 14 |
| Discovery | Competitive analysis | Marketing | Mar 1 | Mar 7 |
| Design | Wireframes | Design Team | Mar 15 | Mar 28 |
| Design | Visual mockups | Design Team | Mar 29 | Apr 11 |
| Development | Frontend build | Dev Team | Apr 12 | May 9 |
| Development | Backend integration | Dev Team | Apr 19 | May 16 |
| Launch | QA testing & deployment | QA Team | May 17 | May 30 |

## Budget

| Category | Amount |
| --- | --- |
| Design | $15,000 |
| Development | $45,000 |
| QA & Testing | $8,000 |
| Total | $68,000 |